# ATEC Training Readiness & Workflow Audit

ATEC-TRN-AUD-001  |  Version 0.95 IMPLEMENTED - PENDING LIVE UAT  |  Audit baseline: repository baseline 42c4dd6f plus approved readiness improvements, 8 August 2026

| Controlled field | Value |
| --- | --- |
| Document owner | ATEC Operations / System Owner |
| Process owners | Operations, Inspection, HR/Payroll |
| Classification | Internal controlled training document |
| Status | Approved improvements implemented; pending live-screen and role-based UAT |
| Review cycle | Annual and after material system/workflow change |

APPROVAL GATE: Do not issue as final employee instruction until role-based live UAT passes and the screenshot register is captured from the approved live or training environment.

# 1. Executive outcome

ATEC has an implemented and test-covered job-card, inspection, timesheet, approval and reporting chain. The package can be trained as a controlled workflow, but final release should wait for live role-based walkthroughs and resolution or formal workarounds for the high-priority gaps below.

Verified in repository: job-card state machine, assignment, crew, time-copy, employee submission, manager approval, HR acceptance, payroll export, linked inspection job number and Accelo package readiness.

Verified by regression tests on 7 August 2026: technician job cards, LEAN workforce/timesheets, inspection job number and MPI.

Not verified in this audit: the current production database contents, SMTP delivery, live Accelo receipt, mobile/device layout, actual employee accounts/permissions, and screen wording rendered in the deployed build.

# 2. Evidence and audit method

| Evidence | Result |
| --- | --- |
| Frontend | Technician Job Cards; My Day / Timesheet; Timesheet Approvals; History & Reports; HR Dashboard; Inspections; Certificates. |
| Backend | Role checks, state transitions, validation, audit entries, PDFs, payroll workbook, readiness checks. |
| Database | Job cards, crew, time entries, daily sheets/lines/audit, delivery records, inspection linkage. |
| Automated checks | Four targeted regression suites passed. |
| Live UI | Not accessed; screenshots therefore remain controlled placeholders. |

# 3. Approved workflow candidate

Admin or Manager confirms customer/site, numeric Accelo job number, priority, planned date, lead technician, crew and equipment, then selects Save & Assign.

Lead technician opens the allocated job, selects Start Job, records the factual work timeline, work performed, deviations, equipment status, evidence and customer acknowledgement.

For inspection work, the inspector performs the asset inspection through the correct wizard or approved generic fallback and enters the same numeric Accelo job number; the backend links the inspection to the latest matching customer job card.

Lead technician submits the job card to the office. Submission triggers copying of valid travel/standby/work timeline segments to every included crew member.

Each employee opens My Day / Timesheet, checks the copied entries, adds only genuine exceptions or non-job activities and submits to their assigned manager.

Manager reviews the employee-submitted sheet, makes controlled start/end corrections with a compulsory audit reason where necessary, then approves or returns it.

HR accepts manager-approved sheets, produces payroll/history reports and performs the controlled export.

Admin or Manager reviews and approves the job card. When the card and all crew timesheets are approved, the Accelo readiness check allows the controlled completion package to be sent.

# 4. Priority Codex improvement list

| Pri | Finding | Evidence/impact | Recommended acceptance result |
| --- | --- | --- | --- |
| P0 | Employee correction controls | Resolved 8 Aug 2026: My Day exposes audited employee edit/delete controls for Draft, Awaiting Employee and Returned sheets. | Implemented scoped edit/delete with a compulsory reason and locked-stage protection; live role UAT remains. |
| P0 | Time-copy failure recovery | Resolved 8 Aug 2026: job-card submission and crew-time creation now share one server transaction; failure rolls back the submission. | Implemented in the server transaction; retain live failure-path UAT and monitoring evidence. |
| P0 | Workflow authorization | The standalone crew and copy-timeline routes allow Inspector role access without the same explicit ownership check visible on the job-card read/update routes. | Enforce assigned/creator or office scope consistently; add authorization tests. |
| P1 | Duplicate/conflicting hours | Job card contains manual normal/overtime/standby totals while payroll is calculated from timeline entries. The source of truth is unclear. | Remove, derive, or clearly label summary fields as non-payroll; show reconciliation warnings. |
| P1 | Return workflow | Timesheets can be RETURNED, but the UI does not clearly surface the return reason beside the working entries or provide a correction workflow. | Show reason prominently; support correction/resubmission; notify employee. |
| P1 | Cross-midnight/multi-day jobs | Timeline copy rebuilds the sheet using the first segment date and does not visibly explain multi-day handling. | Split segments by date and create/rebuild each affected daily sheet; test overnight jobs. |
| P1 | Inspection-to-job linkage | Resolved safety control: inspection saving now rejects ambiguous duplicate active job cards for the same customer + numeric job number. | Duplicate ambiguity is blocked. A future explicit job-card selector remains a usability enhancement. |
| P1 | Completion readiness | Partly resolved: inspection readiness now requires linked certificate coverage for every selected job-card asset. Content and safe status still require human review. | Implemented equipment-to-certificate coverage; retain human certificate-content and safety review. |
| P2 | Status/state guidance | The page exposes many fields at every stage and “Save for Later,” but mandatory-at-stage guidance is limited. | Add stage checklist, incomplete-field summary and next-action explanation. |
| P2 | Employee visibility | Assignment is visible to the lead, while assistant visibility/access to the underlying job card is not clearly established by the job-card ownership check. | Define assistant job-card access or provide a crew-only task view. |
| P2 | Reporting completion | History CSV does not itself change sheets to EXPORTED; the action/export relationship is not clear in the employee-facing workflow. | Make export state change explicit and auditable or remove misleading state. |
| P3 | Training/help | No contextual help, embedded walkthrough or field-level glossary is evident in the audited screens. | Add role-based help links and short tooltips aligned to this manual/video set. |

# 5. Verification matrix

| Workflow element | Repository | Automated test | Live role test | Training status |
| --- | --- | --- | --- | --- |
| Create/assign job card | Verified | Pass | Required | Draft instructions |
| Crew/time copy | Verified | Pass | Required incl. failure path | Draft with warning |
| My Day and submit | Verified | Pass | Required as Inspector/Assistant | Draft with limitation |
| Manager approval/edit | Verified | Pass | Required | Draft |
| HR accept/export | Verified | Pass | Required | Draft |
| Inspection/linkage | Verified | Pass | Required | Draft |
| Accelo package/send | Verified | Partial readiness assertions | Required with test job | Hold final send instruction |

# 6. Required live UAT before approval

Use non-production or approved test records; never manufacture safety results on a live asset.

Walk the same sample job through Admin, lead Inspector, Assistant, Manager and HR accounts.

Capture the screenshot register only after wording and role visibility are confirmed.

Test assignment email failure, timeline-copy failure/retry, returned timesheet, overnight job, critical deviation, inspection certificate, payroll export and Accelo receipt.

Record test IDs, job-card reference, timesheet IDs and approvers; redact personal/contact data in training images.

# Document approval

| Role | Name / position | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | ________________ | ________________ | ________ |
| Workflow reviewed by | ________________ | ________________ | ________ |
| HR/Payroll reviewed by | ________________ | ________________ | ________ |
| Approved by | ________________ | ________________ | ________ |

## Revision history

| Version | Date | Change | Approval |
| --- | --- | --- | --- |
| 0.9 | 07 Aug 2026 | Repository-grounded draft training package | Pending |