# ATEC TRAINING PACKAGE
FINAL RELEASE MANIFEST & IMPROVEMENT REGISTER

Repository-grounded completion record | 10 August 2026

| Control field | Value |
| --- | --- |
| Document ID | ATEC-TRN-MAN-001 |
| Version | 1.0 RELEASE CANDIDATE |
| Repository | D:\Projects\ATEC |
| Public URL | https://www.atecinspections.co.za/ |
| Package status | Training deliverables complete; controlled production issue pending authorised role UAT/signatures |
| Owner | ATEC Process Owner |

VERIFICATION BOUNDARY: The training content, local synthetic role walkthroughs, regression suite and database-backed UAT are complete. The repository safeguard is not deployed by this package. Production post-login role UAT, mobile-device checks and controlled signatures remain actions requiring external authorisation.

# 1. Approved workflow baseline

| Stage | Role | Approved action |
| --- | --- | --- |
| Job allocation | Manager / Inspector | Create or open the correct job and allocate the lead. |
| Crew setup | Inspector | Add every actual worker, including assistants, before submission. |
| Job timeline | Inspector | Capture factual travel, standby and work timestamps. |
| Crew-time creation | ATEC | On first submission, copy valid timeline segments to included crew. |
| Employee review | Assistant / Inspector | Open My Day, check actual personal time and correct unlocked differences with a reason. |
| Exception recovery | Assistant | If omitted and no copied line exists, add manual time with the numeric Accelo Job Number. |
| Employee submission | Each employee | Confirm and submit their own daily timesheet. |
| Review | Manager / Admin / HR | Return inaccurate sheets or progress accurate sheets through the controlled review. |
| Reporting | Management / HR | Use approved history, FBC009-10 and payroll exports. |

# 2. Deliverable manifest

| Deliverable group | Contents | Status |
| --- | --- | --- |
| Readiness and workflow audit | Repository findings, verification levels, gaps and Codex priorities | Complete |
| Employee manual | Controlled end-to-end ATEC manual | Complete |
| Detailed role guide | Assistant and Inspector login, crew, copied time, manual exceptions and sign-off | Complete and visually inspected |
| Video production plan | Modular production sequence and controls | Complete |
| Narrated tutorials 1–8 | Core job cards, time, timesheets, inspections, completion, reporting, corrections and competency | Complete draft |
| Narrated tutorials 9–12 | Detailed Assistant/Inspector role tutorials | Complete draft and playback verified |
| Competency assessment | Written and practical evaluation | Complete |
| Rollout/sign-off plan | Training release and adoption controls | Complete |
| Production UAT checklist | Assistant, Inspector, Manager, mobile and cleanup evidence | Complete and visually inspected |
| Release manifest | This completion and improvement record | Complete |

# 3. Verification evidence

| Evidence | Result | Boundary |
| --- | --- | --- |
| Full npm.cmd run test:all | PASS — all release checks | Local repository and configured test database |
| Lean workforce database UAT | PASS — rollback-only transaction | No production data committed |
| MPI database UAT | PASS — isolated schema | No production data committed |
| Frontend production build | PASS | Build artifact only; not deployed |
| Assistant synthetic role walkthrough | PASS | Local account; removed after capture |
| Inspector synthetic role walkthrough | PASS | Local account; removed after capture |
| Production public login | PASS | Unauthenticated page only |
| Production /api/ health | PASS — ATEC backend is running | Unauthenticated health only |
| DOCX/PDF visual inspection | PASS | Rendered pages inspected |
| Video stream/duration checks | PASS | Draft narrated MP4 files |
| Master ZIP integrity | PASS — 28 files | ATEC-Complete-Training-Package-v1.0-RELEASE-CANDIDATE.zip |

# 4. Prioritized Codex improvement register

| ID | Priority | Improvement | Status / owner |
| --- | --- | --- | --- |
| TIME-001 | P0 | Prevent misleading crew edits after submission; explain that late additions do not backfill time. | Implemented locally and tested; deployment approval required. |
| UAT-001 | P0 | Execute production post-login Assistant, Inspector and Manager workflow with synthetic data. | Open — process owner must authorise accounts and test data. |
| MOB-001 | P1 | Verify login, My Day and Job Crew on approved physical mobile device/browser. | Open — browser automation viewport was not trustworthy. |
| IMG-001 | P1 | Approve final production role screenshots with no unnecessary personal/operational data. | Open — document controller/process owner. |
| TIME-002 | P1 | Consider an authorised, audited recovery action that re-copies a returned job timeline after crew correction. | Backlog — product decision required; current safe route is return, correct and resubmit. |
| TIME-003 | P1 | Add an explicit employee acknowledgement statement before timesheet submission. | Backlog — improves payroll accountability. |
| HELP-001 | P2 | Add in-app links from Job Crew and My Day to the matching controlled quick guide. | Backlog — improves adoption. |
| VID-001 | P2 | Replace remaining draft/admin orientation images with approved production synthetic role captures. | Open after UAT. |
| PERF-001 | P2 | Reduce the frontend bundle warning through code splitting. | Backlog — build passes; not a training blocker. |

# 5. Controlled issue decision

| Condition | Current result |
| --- | --- |
| Training content repository alignment | Satisfied |
| Manual/video workflow alignment | Satisfied |
| Local role and database evidence | Satisfied |
| Public production availability | Satisfied |
| Production authenticated UAT | Open |
| Physical mobile/device verification | Open |
| Process-owner/document-control signatures | Open |
| Repository improvement deployed | Open |

RELEASE DECISION: Issue as RELEASE CANDIDATE / DRAFT for internal review and authorised UAT. Do not remove draft markings or claim production deployment until the four open conditions above are evidenced and signed.

# 6. Sign-off

Technical verifier: __________________  Signature: __________________  Date: __________

ATEC process owner: _________________  Signature: __________________  Date: __________

Document controller: ________________  Signature: __________________  Date: __________

Training coordinator: _______________  Signature: __________________  Date: __________